## Slide 1: Project Name: FIS Workday (Enhancement)
Prepared By: Akash Kumar
Date: 31st July’26

## Slide 2: Situation:
Employees at FIS use the Workday tool for their HR needs. They use it to:
Check and apply for leave i.e. Casual Leaves, Sick Leaves, Regional Leaves, Paid Leaves.
Look at internal job openings or apply for external jobs.
Request payouts for unused national holidays i.e. Independence Day, Republic Day or Gandhi Jayanti.
Right now, these processes are not fully automatic. Some steps still need manual work (For National Holiday, Operations are preparing Manual Data on Excel and sharing with Payroll team), which can cause delays and extra effort for HR and employees.

## Slide 3: Problem:
Delays in leave approvals and payouts:
Employees sometimes wait too long for their leave requests or holiday payout requests to be approved. This makes the process slow and frustrating.
HR repetitive work:
HR staff spend a lot of time doing the same tasks again and again, like updating job postings. This takes away time they could use for more important work.
Limited self-service features:
Employees cannot do everything on their own in Workday. They often need HR’s help, which reduces convenience and makes them less satisfied.

## Slide 4: Opportunity:
Enhance Workday with automation and improved workflows:
Make Workday smarter by adding automation. This means routine tasks (like approvals or payouts) will happen faster without manual effort.
Provide employees with a seamless self-service portal:
Give employees an easy-to-use system where they can do things themselves—like applying for leave, checking balances, or requesting payouts—without needing HR’s help.
Integrate payroll and recruitment more tightly with Workday:
Connect Workday more closely with payroll and hiring systems. This ensures that leave, payouts, and job applications are updated automatically in salary records and recruitment processes.

## Slide 5: Goals:
Streamline leave and holiday payout processes:
Make applying for leave and holiday payouts faster and easier, with fewer steps.
Improve transparency in job postings:
Show job openings clearly so employees can easily see and apply for them.
Reduce HR workload through automation:
Let the system handle routine tasks automatically, so HR staff don’t have to repeat the same work repeatedly.
Increase employee satisfaction and efficiency:
Make employees happier and more productive by giving them easy access to the services they need.

## Slide 6: Project Objectives:
Build enhancements for leave tracking and holiday payout workflows:
Make the system better so employees can easily check their leave balance and apply for holiday payouts without delays.
Enable faster internal/external job posting management:
Help HR post jobs quickly inside the company and outside, so employees and new candidates can apply without confusion.
Ensure integration with payroll and compliance systems:
Connect Workday smoothly with payroll and company rules, so salaries and approvals are updated automatically and correctly.
Deliver user-friendly dashboards for employees and managers:
Create clear and easy-to-use screens where employees and managers can see all important information at a glance.
Situation → Problem → Opportunity → Goals → Objectives

## Slide 7: Success Criteria:
Employees can apply for leave and payouts without manual help:
The system should allow employees to request leave or holiday payouts easily, and the process should happen automatically.
Job postings updated and tracked in real time:
Internal and external job openings should be shown clearly, and employees or candidates should be able to see updates right away.
HR workload reduced by a clear percentage (example: 23%):
Because of automation, HR staff should spend much less time on repetitive tasks.
Positive employee feedback in surveys:
Employees should feel happier and more satisfied with the system, which can be measured through feedback forms or surveys.

## Slide 8: Method/Approach:
For Enhancement of this application, we will use consider Agile approach. In Agile, Delivery time is very high and it handle change at very last stages..
We will follow SCRUM methodology which is used to manager software projects. It is an iterative development methodology. There are 5 events/ceremonies.
SPRINT: It is a fixed time boxed iteration. It usually span from 2 to 4 week.
Sprint Planning: This ceremony conducted at the beginning so that developers can pick the deliverable items (user stories) in upcoming sprint. Developers assigned story points to user stories.
Daily Scrum (Meeting): It is a 15 minutes meeting with all developers so that scrum master has an update on user story progress. They also try to resolve an issue, if any developer is facing. Testing is also done during development.
Sprint Review: This meeting conducted after completing the Sprint. Developers presented working software to stakeholders.
Sprint Retrospective: All Developer connected and discussed about what went well, what can improve. (Lessons from Previous one)
Product Backlog: It has list of all the features/requirements which needs to be developed in an application.
Sprint Backlog: It is a subset of product backlog items selected for a sprint.

## Slide 9: Resources:
People Resources:
Agile team members:
A Scrum Master, Business Analyst, Developers, and Testers will work together on the project.
Workday experts:
People who understand the Workday HR system will guide the enhancements.
Payroll specialists:
They will make sure payouts and salary updates are handled correctly.
HR staff and employees:
They will give feedback during testing to ensure the system meets real needs.
Timeline: Estimated Time 3 Months
Budget: Estimated Budget 50 Lakh INR
Other Resources:
Hardware: Dedicated servers for hosting the application and database. Also, focus on Backup and Business Continuity Plan.
Software: Development tools (Database Tools, Java IDEs), Automated E-mail parsing tools.
Network: High- speed internet connection, VPN or secure email gateway.

## Slide 10: Risk:
Unwillingness to adapt:
Some employees may not want to use the new system at first because they are used to the old way of working.
Integration issues:
There could be problems when connecting Workday with payroll or other systems, which might cause delays.
Approval delays:
If managers or HR do not approve changes quickly, the project could slow down.

## Slide 11: Dependencies:
Workday platform updates:
The project depends on Workday’s system being updated and ready for new features.
Payroll system compatibility:
The payroll system must connect properly with Workday so payouts and salaries are handled correctly.
HR policy approvals:
HR policies and rules must allow the changes, otherwise the enhancements cannot be used.

## Slide 12: THANK YOU!