# Online Agriculture Products Store:-

Question 1 – BPM - 											5 Marks
Identify Business Process Model for Online Agriculture Store – 
Ans:-
Goal: Online Agriculture store will provide a facility to procure the fertilizers and sell/buy the seeds and pesticides to the remote area farmers as well. It fulfil the gap between the buyers and sellers.
Inputs: product catalogue from companies, farmer requirement, payment details, delivery address
Resources: Mobile application or website, database team, network team, payment gateway, logistic partner, internet connectivity
Outputs: Farmer will receive fertilizers, seeds and pesticides.
Activities: Merchant will upload the product details on the portal and customer will create an account and search for the product. Farmer will order the products and receive the product.
Value created to the end Customer: Customer will happy after the essential item for his/her crop so that they can grow good quality seeds and apply fertilizers or pesticides (if necessary) and grow more crop in his/her fields. It also improves customer satisfaction.

Question 2 – SWOT - 											5 Marks
Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.
Ans:-
S- Strength- Farmers/companies can sell his/her products to direct farmers. Strong Brand Recognition.
W- Weakness- usually farmers are not familiar with online shopping or online making transactions, they can trust less on application sell or purchase.
O- Opportunity- Government is providing some extra monetary benefits to agriculture field. 
T- Threat- For agriculture, the threat can be rainy season or rain without season. Sometimes threat would be last mile delivery.

Question 3 – Feasibility study - 										5 Marks
Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study. 
Ans:-
We analyse the project is possible to achieve or not. Feasibility study further divided into 3 parts.
a) Technology- Secure Database Servers, Secure Payment Gateway, Security and API

b) Hardware- Based on Storage, backup systems, Network Infrastructure.
c) Software- Shopping Cart Software, Payment Gateway Software
d) Trained Resources- Project Management Team, Business Analyst, Developers & Testers, Database Admin, Networking Admin.

e) Budget- Budget is always depends on project size. This project would be comes under Large Project. (Budget is 2 Crore INR). (It also depends on features/functionalities)
f) Time Frame- Time frame for this project is 18 months. (It also depends on features/functionalities)

Question 4 – Gap Analysis - 								5 Marks
Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis.
Ans:-
AS IS:- Right now, customers have to visit the market and purchase the seeds/pesticides and fertilizers. If merchant does not have the item available then there is a time and fuel wastage on it. This is time consuming process. Customer purchase history is stored in manual way.
TO-BE:- After implementing this application/website, customer can directly place an order from manufacturer or from other merchants. Farmers can check the product price from multiple vendors/merchant and they can order the products from anywhere or anytime and the product will deliver their doorstep. Customer purchase history is stored in digital way.

Question 5 – Risk Analysis - 								10 Marks
List down different risk factors that may be involved (BA Risks And process/Project Risks)
Ans:-
Below are the risk factors that may be involved in this project:-
a) Holiday:- If any holiday session come across during delivery, the delivery time will be automatically increased and delivery will be delayed.
b) Natural Disaster: If any natural disaster will come, then definitely the delivery time will be impacted.
c) No Relevant Skills:- If any developer does not have relevant skills, then definitely the business will be impacted.
For Risk Mitigation, as a BA, I can conduct risk meetings for every 15 days.

Question 6 – Stakeholder Analysis (RACI Matrix) - 					8 Marks 
Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers.
Ans:- RACI Matrix:- RACI stands for Responsible, Accountable, Consulted, Informed.

| Stakeholder | Role |
| --- | --- |
| Mr. Henry | Responsible/Accountable |
| Mr Pandu | Accountable |
| Mr Dooku | Accountable |
| Mr. Peter, Mr. Kevin and Mr. Ben (Farmer) | Consulted |
| Mr Karthik | Responsible |
| BA | Responsible |
| Developers+Tester+ (Mr. Vandanam, Ms. Juhi, Mr. Teyson, Ms Lucie, Mr Tucker, Mr Bravo) | Informed |
| Project Manager | Responsible |

Question 7 – Business Case Document - 						8 Marks
Help Mr Karthik to prepare a business case document
Ans:- Business Case Document
Project Title- Online Agriculture supply
Prepared By- Mr. Karthik
Date- 27th Mar’26
Executive Summary:
The purpose of this project is to develop an online platform for selling agricultural products directly to farmers, suppliers and customers. 
Problem Statement:
Farmers does not have proper or timely agriculture products due to remote areas. Lack of transparent between pricing and reliable delivery channels.
Objective:
This application will resolve agriculture product store problems and provide the product from anywhere.
Benefits:
Farmers can access good quality seeds, pesticides and fertilizer without paying extra.
Cost:
Development Cost, Support and Maintenance
Risk:
Farmers do not support too much technology and this might be the risk.

Question 8 – Four SDLC Methodologies - 						8 Marks
The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on 
Project Development Approach. 
Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies
Ans:-
SDLC stands for Software Development Life Cycle. It is a lifecyle of a software development of an IT Application. There are 4 software development methodologies. It undergoes 7 stages i.e. Planning, Analyse, design, develop, test, maintenance and Support. Methodologies are set of guidelines, it is systematic process and rules to develop particular software application.

a) Sequential:- It is Linear and Rigid. This method is the most common and classic of life cycle model. It means that all the developments would be happen in sequential order. After one phase of completion, the review will conduct for that phase and another phase will be start. It takes too much time to develop any software or website.

b) Iterative:-  This framework is created by Rational Software Corporation, which was acquired by IBM in Feb 2003. It is based on Repeated cycles. Iterative means build the system in repeated cycles. Developers are working the same concept repeatedly. One module development is completed, then testing will be done for that module and so on.

c) Evolutionary:- This model gives more emphases placed on risk analysis. Risk analysis done before development. The spiral model has four phases: Planning, Risk Analysis, Engineering and Evaluation. Requirement gathering is done in Planning. Identify risk and alternate solutions are done in Risk Analysis phase. Development is done in Engineering phase. Development code evaluates in Evaluation phase.

d) Agile:- Agile model based on 4 Values and 12 principles. It focuses on Working Software instead of heavy documentation. It focuses on Quick deliverables. If focused on Feedbacks.

Question 9 – Waterfall, RUP, Spiral and Scrum Models – 				8 Marks 
They discussed models in SDLC like waterfall, RUP, Spiral and Scrum . You put forth your understanding on these models.
When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project? 
Ans:- There are 5 Software Development Life Cycle Models and each has unique/different features. Models are frameworks that follow those set of guidelines/methodologies to implement on the project.

1) Waterfall Model- 
   Sequential/linear approach.
   It is very simple to understand.
   It is best for Fixed Requirement project.
   After completion of each phase, a review will be conduct to identify the project is on right path or not.
     
2) V Model -
   Simple and easy to use.
   Each phase has specific deliverables.
   Each Development phase and Testing phase done parallelly.
   It ensure early error detection.

3) RUP (Rational Unified Process) Model- It has 4 life cycle phases. (Inception, Elaboration, Construction, Transition)
   Iterative and Phased methodology
   It focuses on risk management, architecture and continuous refinement.
   Best for Large enterprise project scale.

4) Spiral Model-
   Risk-Driven iterative model combining prototyping.
   Combined iteration with ris k analysis

5) Scrum Model-
   Iterative and Sprint based
   No heavy documentation
   Working Software is a proof of functionality.
   Working with only developers.

If i am working as a Business Analyst, I would recommend for completing this project with the help of Waterfall methodology and V-Model.
Waterfall methodology is sequential method of developing. It is best when there are no changes in requirement. First, we have to complete BRD, FRD, SRS in waterfall.
V model method is quite good as compare than waterfall. Testing can be done at the time of development the code/module.

Question 10 – Waterfall Vs V-Model - 							5 Marks 
Write down the differences between waterfall model and V model. 
Ans:- There are many differences between waterfall and V model.
Waterfall Model:
This model is known as Sequential Model.
One phase will begin after completion of previous phase.
Once software developed, unable to change anything in the project. Also, changes are costly.
This is very good for clear and unlikely to change projects

V Model:
This model is known as Vertical Model.
Few phases will be completed parallelly and few phases will be completed sequentially.
One software developed; we can change but not completely
This is better than waterfall but not too much change.

Question 11 – Justify your choice - 					3 Marks 
As a BA, state your reason for choosing one model for this project.
Ans:- As a BA, I will select V-Model for this project.
Reasons:-
a) The V-Model ensures early defect detection by pairing each development phase with a corresponding testing phase.

b) It provides strong validation and verification, which is critical for an online agriculture store handling financial transactions and farmer data.

c) The model enforces structured documentation (RG, RA, Design, D1–T4, UAT), aligning well with the committee’s expectations.

d) It reduces risks compared to Waterfall by integrating testing throughout the lifecycle, ensuring higher quality deliverables.

Question 12 – Gantt Chart - 				5 Marks
The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.
Ans:-

Question 13 – Fixed Bid Vs Billing - 				5 Marks 
Explain the difference between Fixed Bid and Billing projects 
Ans:- There are two types of project in terms of projects.
a) Fix Bid Project:- The payment releases after completion of one phase or one milestone. These types of projects are majorly used in govt. sectors.
b) Billing Project:- These types of projects are known as Time and Material Project. This type of project requires timesheets so that they can pay as per Timesheet and as per job level.

Question 14 – Prepare Timesheets of a BA in various stages of SDLC - 				20 marks

➢ Design Timesheet of a BA 
➢ Development Timesheet of a BA
➢ Testing Timesheet of a BA
➢ UAT Timesheet of a BA 
➢ Deployment n Implementation Timesheet of a BA 
Ans:-
Design Timesheet of a BA:-

| Activity | Hours |
| --- | --- |
| Requirement Gathering & Workshops | 3 |
| BRD/FRD Documentation | 2 |
| Stakeholder Review Meetings | 2 |
| Traceability Matrix Setup | 1 |
| Total | 8 |

Development Timesheet of a BA:-

| Activity | Hours |
| --- | --- |
| Clarifying Requirements to Developers | 2 |
| Change Request Analysis | 2 |
| Reviewing Design/Code Walkthroughs | 2 |
| Updating Requirement Traceability | 2 |
| Total | 8 |

Testing Timesheet of a BA:-

| Activity | Hours |
| --- | --- |
| Reviewing Test Cases | 2 |
| Defect Triage & Analysis | 3 |
| Requirement Validation | 2 |
| Coordinating with QA Team | 1 |
| Total | 8 |

UAT Timesheet of a BA:-

| Activity | Hours |
| --- | --- |
| Preparing UAT Scenarios | 2 |
| Supporting Business Users | 3 |
| Collecting Feedback & Issues | 2 |
| Sign-off Documentation | 1 |
| Total | 8 |

Deployment n Implementation Timesheet of a BA

| Activity | Hours |
| --- | --- |
| Preparing Training Materials | 2 |
| Conducting User Training | 2 |
| Go-Live Support | 2 |
| Post-Deployment Monitoring | 2 |
| Total | 8 |