# COEPD – Scrum Project Implementation – 100 Marks – Pass 60%

# Instructions to Follow:

1. Copy paste (either image, diagram or text) is not entertained. If done, the document will not be evaluated.

2. After submission of the answers of this prep exam, you should be prepared to attend viva and justify your answers. If in Viva, the participant is NOT justifying the answers, Viva will be repeated until Candidates justify 60% correctness.

3. Mentor calls are scheduled only if the participant has submitted their task at least once. (Should apply their knowledge in this task first.)

4. For attempting prep exams, participants should be thorough on the topics using their references.

5. Please format the document properly (Always have a question no., question and answer).

6. Have a consistent format (Font name: Arial/Calibri – Font size 12, Font Color: Black).

7. Few questions are related to the case study. Check questions thoroughly before you answer.

8. Answers should be elaborated in detail (not as per the allotted marks).

9. Please focus on learning and applying the knowledge, as this will be helpful in contributing at your BA job.

10. In the evaluation, students must answer all questions and should be able to justify at least 60% content and correctness of each answer.

| Question 1 – Write Agile Manifesto – 8 Marks | Scrum Project Name: Sattva Times (Hyperlocal Vendor & Community Platform) Scrum Project Description: Sattva Times is a hyperlocal vendor discovery and community platform targeting local businesses, vendors, and community members in tier-2 and tier-3 cities across India. The platform operates through a Sattva Points (SP) economy where vendors pay SP to activate, list products/services, boost search rankings, access the Discount Store, post jobs, and place banner ads. General users can browse, send enquiries, redeem discount coupons, and participate in local events and business networking. The platform is accessible via web and mobile. Write the Agile Manifesto. Explain all 4 values and 12 principles of the Agile Manifesto. |
| --- | --- |

Answer 1:-  The Agile Manifesto is the foundation of Agile methodology. It emphasizes adaptability, collaboration, and delivering value.

4 Core Values:

- Individuals and interactions over processes and tools (This value highlights the importance of communication and teamwork over rigid processes and tools.)

- Effective communication among team members helps in faster problem-solving and better coordination

- Tools and processes are helpful, but they cannot replace strong human interaction and teamwork.

- Working software over comprehensive documentation (Agile focuses on delivering functional software rather than spending excessive time on documentation.)

- Regular delivery of working software allows early validation and feedback from users.

- Documentation is still important but should support development, not delay it.

- Customer collaboration over contract negotiation (Agile promotes continuous involvement of customers throughout the development process.)

- Customers provide regular feedback, ensuring the product aligns with their expectations.

- Continuous interaction reduces misunderstandings and minimizes project risks.

- Responding to change over following a plan (Agile encourages flexibility and the ability to adapt to changing requirements.)

- Teams can modify plans based on new requirements, feedback, or market changes.

- Adapting to change leads to better outcomes compared to strictly following a fixed plan.

12 Principles:

- Deliver valuable software early and continuously.

- Welcome changing requirements, even late in development.

- Deliver working software frequently (weeks, not months).

- Business and developers must collaborate daily.

- Build projects around motivated individuals.

- Face-to-face communication is most effective.

- Working software is the primary measure of progress.

- Maintain sustainable development pace.

- Continuous attention to technical excellence.

- Simplicity is essential.

- Self-organizing teams deliver the best results.

- Regular reflection and adaptation improve effectiveness.

Product Vision – Meeting – Discussion – Document

Scrum Project Name: Sattva Times (Hyperlocal Vendor & Community Platform)

Venue: Date: Start Time: End Time: Duration:

Client: APT IT Solutions (Mr. Ram – CEO, Mr. Ravi – Financial Head, Ms. Latha – Project Coordinator)

Stakeholder List:

| # | Stakeholder | Role/Interest |
| --- | --- | --- |
| 1 | Business Owner (Mr. Ram – CEO) | Decision maker, project sponsor |
| 2 | Super Admin | Platform governance, approvals, and content moderation |
| 3 | Sattva Times Director | SP inventory management, SP economy oversight |
| 4 | Vendor | Lists products/services, posts jobs, uses a discount store, and places ads |
| 5 | General User / Customer | Browses, sends enquiries, and redeems discount coupons |
| 6 | Reseller | Buys SP in bulk, distributes to others via coupons |
| 7 | BN Admin (Chapter Admin) | Manages the Business Networking chapter, shares SP with members |
| 8 | Chapter Member | Participates in business networking events |

## Scrum Team:

| Role | Name |
| --- | --- |
| Scrum Master | Arjun Mehta |
| Product Owner | YOU |
| Scrum Developer 1 | Priya Sharma |
| Scrum Developer 2 | Kiran Reddy |
| Scrum Developer 3 | Naveen Kumar |
| Scrum Developer 4 | Deepa Nair |
| Scrum Developer 5 | Rohit Verma |
| Scrum Developer 6 | Sneha Pillai |
| Scrum Developer 7 | Manoj Singh |
| Scrum Developer 8 | Kavya Rao |

## You are the Product Owner.

VISION: Local businesses and community members in tier-2 and tier-3 cities of India who want a trusted digital platform to discover local vendors, access guaranteed discounts, find local jobs, participate in community events, and build professional networks are SATTVA TIMES. Unlike any generic marketplace, Sattva Times is powered by a Sattva Points economy that ensures quality, accountability, and genuine local engagement — making it the go-to hyperlocal platform for Bharat.

| Target Group | Needs | Product | Value |
| --- | --- | --- | --- |
| Local businesses, vendors, freelancers, and community members in tier-2 and tier-3 cities across India. | Vendors struggle to get local visibility. Customers lack a trusted local discovery platform. Communities lack a digital hub for events, jobs, and networking. | SkillsCertify.org is to Sattva Times what Amazon is to local bazaars — a hyperlocal platform with SP-powered vendor activation, discount store, local events, jobs, and business networking. | Open new revenue stream via SP economy. Build a trusted local brand. Create digital infrastructure for Bharat's local commerce ecosystem. |

# Product Vision – Description – Notes

General User / Customer: Registration, Login, Browse Products/Services, Search by category and pin code, Send Enquiry, Redeem Discount Coupons, View Coupon Dashboard, Browse Local Events, Volunteer/Participate in Events, Browse Job Listings, Apply for Jobs, Access Business Networking section, View Notifications, Customer Care, Logout.

time), Add Discounted Products with daily SP cost, Post Jobs/Internships/Freelance, Post Banner Ads (2 ads per 30 days), View Enquiries, View Discount Enquiries, View Product Clicks, Manage Feedback, View Ad Analytics, Redeem SP Coupons, Logout.

Reseller: Login, Buy SP in bulk, Generate SP coupons to distribute to other users/vendors, View SP wallet and transaction history, redeem coupons via Vendor Redeem Coupon dashboard, Logout.

BN Admin (Chapter Admin): Login, Purchase SP, Generate SP coupons for chapter members, manage chapter member list, Share coupons to members, View chapter SP activity, Logout.

Super Admin: Login, view all user accounts (vendors + customers), View SP wallets and transactions, Approve/Reject products, services, jobs, events, and networking listings before they go live, review banner ads and override, Notify vendors of rejections with reason/remark, Access full reports on revenue, SP usage, and analytics, and logout.

Sattva Times Director: Login, Create and allocate Sattva Points (SP) to users/vendors, Track total SP in circulation, Manage SP economy (issuance, consumption, reimbursement), Generate SP coupon for BN Admin or Reseller, Generate SP flow reports, Logout.

End of Product Vision

User Story Workshop

How to write a User Story: Take a sticky note, use a contrasting colour sketch pen, and write the user story in CAPITAL letters only. Make sure the user story is short, clear, and unambiguous, and that one Scrum Developer can develop it in one agreed sprint. If you come across complex, big user stories, these are called Epics.

Finalised User Stories | Count:

USER STORIES – SPRINT 1

| Question 2 – User Stories, Acceptance Criteria, BV & CP – 40 Marks | The 12 User Stories above are sample stories for Sprint 1. As a Product Owner, write a MINIMUM of 40 User Stories (including the 12 above) covering all the major features of Sattva Times: For each User Story, provide: User Story Number, Tasks, Priority, Actor, I want to, So that, BV, CP, and Acceptance Criteria. |
| --- | --- |

Answer 2:  As per my understanding, I will write 15 user stories for General user and 15 user stories for Vendor and 10 user stories for Super Admin.

15 USER STORIES FOR GENERAL USER:

| User Story No: 01 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO REGISTER ON SATTVA TIMES SO THAT I CAN ACCESS PLATFORM FEATURES AND SEND ENQUIRIES TO VENDORS |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Registration screen with fields: Full Name, Email ID, Mobile Number, City, Pin Code, Password. The user clicks on the verification link sent to the registered email to activate the account. The default role is assigned as General User upon successful registration. Success notification is displayed and the user is redirected to the home page. |  |  |

| User Story No: 02 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO RESET MY PASSWORD VIA EMAIL SO THAT I CAN REGAIN ACCESS IF I FORGOT IT |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User must be registered on the Sattva Time portal. User will click on the “Forgot Password” button. System sends the reset password link to the registered email address. User sets the new password successfully. |  |  |

| User Story No: 03 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO SEARCH VENDORS BY CITY AND CATEGORY SO THAT I CAN FIND RELEVANT SERVICES NEAR ME |  |  |
| BV: 200 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User must be logged in to search vendor by city. User uses the search bar option to search the vendor by city and category. System shares the result only by matching vendors. |  |  |

| User Story No: 04 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO UPDATE MY PROFILE DETAILS SO THAT MY INFORMATION STAYS CURRENT |  |  |
| BV: 200 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User must be logged in to Sattva Times Portal. User goes to the Profile section. User edit name, city, mobile number and password Changes are saved and reflected immediately. |  |  |

User Story No: 05 Tasks: 2 Priority: HIGHEST

AS A GENERAL USER I WANT TO SEND AN ENQUIRY TO A VENDOR FOR A PRODUCT OR SERVICE SO THAT I CAN CONNECT WITH THE VENDOR TO MAKE A PURCHASE

BV: 500 CP: 02

ACCEPTANCE CRITERIA: User must be logged in to send an enquiry. User clicks 'Send Enquiry' on a product/service listing. User fills in enquiry message; user contact details are hidden from vendor until unlocked. Vendor receives the enquiry in their dashboard under 'Enquiries'. Vendor can unlock the lead for 1 SP to view the user's contact details (currently free).

User Story No: 06 Tasks: 2 Priority: MEDIUM

AS A GENERAL USER I WANT TO SAVE FAVORITE VENDORS SO THAT I CAN QUICKLY ACCESS THEM LATER

BV: 100 CP: 02

ACCEPTANCE CRITERIA: User must be logged in to Sattva Times Portal. User clicks “Add to Favorite” on vendor profile. Vendor appears in “My Profile” section of dashboard User can remove vendors from favorite anytime.

User Story No: 07 Tasks: 2 Priority: HIGH

AS A GENERAL USER I WANT TO FILTER LISTINGS BY CATEGORY AND PRICE SO THAT I CAN FIND PRODUCTS FASTER.

BV: 200 CP: 02

ACCEPTANCE CRITERIA: User must be logged in to Sattva Times Portal. User applies filter by category and price range. System displays only matching listings.

User Story No: 08 Tasks: 2 Priority: MEDIUM

AS A GENERAL USER I WANT TO SEE VENDOR RATINGS AND REVIEWS SO THAT I CAN CHOOSE RELIABLE VENDORS

BV: 100 CP: 02

ACCEPTANCE CRITERIA: User must be logged in to Sattva Times Portal. User can rate vendors (1-5 stars) and write reviews. Ratings are averaged and displayed on vendor profile.

| User Story No: 09 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO REDEEM A DISCOUNT COUPON FOR A PRODUCT/SERVICE IN THE DISCOUNT STORE SO THAT I CAN GET A GUARANTEED DISCOUNT WHEN I VISIT THE VENDOR'S STORE |  |  |
| BV: 200 CP: 03 |  |  |
| ACCEPTANCE CRITERIA: Users must be logged in to access the Discount Store. The user clicks 'Redeem Coupon' on a discounted product/service. The system generates a unique coupon code; coupon is sent to both vendor and user. Vendor's contact details and shop location are revealed to the user upon redemption. Coupon expires within 24 hours if not redeemed with the vendor. Users can redeem only one coupon per product per 24-hour window. If already redeemed, system shows: 'Coupon already generated. Please check your Dashboard > My Coupons.' |  |  |

| User Story No: 10 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO DOWNLOAD MY COUPON HISTORY SO THAT I CAN TRACK REDEEMED OFFERS |  |  |
| BV: 200 CP: 03 |  |  |
| ACCEPTANCE CRITERIA: Users must be logged in to access the Discount Store. The user clicks 'Redeemed Coupon' on a discounted product/service. The user dashboard generates coupon history report. User can also download the report in PDF. |  |  |

| User Story No: 11 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO RECEIVE NOTIFICATIONS FOR COUPON EXPIRY SO THAT I DON’T MISS DISCOUNTS |  |  |
| BV: 100 CP: 03 |  |  |
| ACCEPTANCE CRITERIA: Users must be logged in to access the Discount Store. The system will automatically send an email + Text message alert before coupon expiry. |  |  |

| User Story No: 12 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO BROWSE AND PARTICIPATE IN LOCAL EVENTS IN MY CITY SO THAT I CAN VOLUNTEER, SPONSOR, OR ATTEND COMMUNITY EVENTS NEAR ME |  |  |
| BV: 100 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User navigates to the 'Local Events' section; events are filtered by user's city/pin code. User selects 'I want to Volunteer' and can choose 'I can Help with Something' or 'I want to Participate'. Under 'I can Help with Something', user can fill a form to provide help (e.g., blood/food donation) or sponsor/promote a brand. Under 'I want to Participate', the user sees location-based events and can register. All event requests are reviewed and answered by the admin before going live. |  |  |

| User Story No: 13 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO DOWNLOAD EVENT PARTICIPATION CERTIFICATES SO THAT I CAN KEEP PROOF OF VOLUNTEERING |  |  |
| BV: 100 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User dashboard generates the participation certificate. Certificate download in PDF with QR code scanner. |  |  |

| User Story No: 14 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO SHARE VENDOR LISTINGS ON SOCIAL MEDIA SO THAT I CAN RECOMMEND SERVICES TO FRIENDS |  |  |
| BV: 50 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: User go to home page. User can share the listing items via WhatsApp, Facebook, Instagram, etc via Share Button. |  |  |

| User Story No: 15 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |
| AS A GENERAL USER I WANT TO RECEIVE NOTIFICATIONS FOR NEW VENDOR OFFERS SO THAT I DON’T MISS DISCOUNTS |  |  |
| BV: 100 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: System automatically send alerts for new vendor offers to existing customers. System will alert when vendor change discount rates as well. |  |  |

15 USER STORIES FOR VENDOR:

User Story No: 16 Tasks: 2 Priority: HIGHEST

AS A VENDOR

I WANT TO PAY 100 SATTVA POINTS TO ACTIVATE MY VENDOR ACCOUNT SO THAT I CAN LIST MY PRODUCTS AND SERVICES ON SATTVA TIMES

BV: 500 CP: 02

ACCEPTANCE CRITERIA: Vendor clicks on the 'Become a Vendor' button in the dashboard. The system displays the vendor activation cost of 100 SP (valid for 1 year). Vendor confirms payment; system deducts 100 SP from the available SP wallet. Vendor profile is created automatically; vendor is notified of successful activation. Vendor gains access to listing, discount store, job posting, and banner ads features.

User Story No: 17 Tasks: 2 Priority: HIGHEST

AS A VENDOR I WANT TO ADD A PRODUCT OR SERVICE LISTING SO THAT IT CAN BE DISCOVERED BY USERS SEARCHING IN MY CITY

BV: 500 CP: 03

ACCEPTANCE CRITERIA: Vendor navigates to 'My Listings' and selects Product or Service using the toggle. Vendor fills in: Title, Description, Price, Category, Images, Pin Code. First 10 listings are free; system charges 1 SP per listing beyond 10. Listing is submitted for Admin approval before going live. Vendor receives notification upon approval or rejection with the reason.

User Story No: 18 Tasks: 2 Priority: HIGHEST

AS A VENDOR I WANT TO BOOST MY LISTING TO A HIGHER SEARCH POSITION SO THAT MY PRODUCT/SERVICE APPEARS BEFORE MY COMPETITORS IN SEARCH RESULTS

BV: 500 CP: 03

ACCEPTANCE CRITERIA: Vendor selects the listing and chooses a search position: 1st (5 SP/search), 2nd (3 SP/search), 3rd (1 SP/search). System deducts SP per search impression for the selected position. Vendors can view boost performance in the Product Clicks section of the dashboard. Vendor can change or cancel the boost at any time.

User Story No: 19 Tasks: 2 Priority: HIGH

AS A VENDOR I WANT TO EDIT MY PRODUCT LISTINGS SO THAT I CAN UPDATE DETAILS ANYTIME

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can edit title, description, price and image. System deducts SP per item listing edit. Changes require admin re-approval before going live.

User Story No: 20 Tasks: 2 Priority: MEDIUM

AS A VENDOR I WANT TO VIEW ENQUIRY ANALYTICS SO THAT I CAN TRACK LEADS AND CONVERSIONS

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can show the dashboard which includes enquiry count, unlocked deals and conversion rate. Vendor can filter data by date range, by month, by category.

User Story No: 21 Tasks: 2 Priority: HIGH

AS A VENDOR I WANT TO RECEIVE NOTIFICATIONS FOR NEW ENQUIRIES SO THAT I CAN RESPOND QUICKLY

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor receive notification via dashboard, email and text message when enquiry arrives. Notification includes product name and enquiry ID.

| User Story No: 22 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A VENDOR I WANT TO UNLOCK THE DISCOUNT STORE BY PAYING 50 SP ONE-TIME FEE SO THAT I CAN LIST MY PRODUCTS/SERVICES WITH GUARANTEED DISCOUNT COUPONS FOR USERS |  |  |
| BV: 200 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Vendor clicks 'Unlock Discount Store' button in My Listings page. The system shows the one-time fee of 50 SP. Vendor confirms. The system deducts 50 SP and enables the Discount Store column for the vendor. Vendors can now see the 'Add Discount' button next to each of their listings. |  |  |

User Story No: 23 Tasks: 2 Priority: HIGH

AS A VENDOR I WANT TO ADD A DISCOUNTED OFFER TO MY PRODUCT/SERVICE IN THE DISCOUNT STORE SO THAT USERS ARE ATTRACTED TO REDEEM MY OFFER AND VISIT MY STORE

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor clicks 'Add Discount' next to a listing; enters Discount %, Expiry Date for coupon. Vendor confirms; system starts deducting daily SP while the discount is active. Listing appears in the Discount Store section visible to logged-in users.

User Story No: 24 Tasks: 2 Priority: HIGH

AS A VENDOR I WANT TO PAUSE MY ACTIVE ADS SO THAT I CAN CONTROL SPENDING

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can pause/resume active Ads from Dashboard. Pause Ads stop consuming SP.

| User Story No: 25 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |
| AS A VENDOR I WANT TO POST A JOB, INTERNSHIP, OR FREELANCE OPPORTUNITY SO THAT INTERESTED CANDIDATES IN MY CITY CAN FIND AND APPLY FOR THE ROLE |  |  |
| BV: 200 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Only active Vendors (100 SP activated) can access the Post Jobs feature. Vendor fills in: Job Title, Type (Full-time / Part-time / Freelance / Internship), Description, Location, Contact Details. The system runs automated checks and red-flag mechanisms to prevent fraudulent listings. Job is submitted for Admin approval before going live. Vendor can view leads (applicant contact details) from the job listing in the Vendor Dashboard. |  |  |

User Story No: 26 Tasks: 2 Priority: MEDIUM

AS A VENDOR I WANT TO POST A BANNER AD FOR MY PRODUCT OR SERVICE

SO THAT IT IS DISPLAYED ACROSS ALL PAGES IN MY CITY TO ATTRACT MORE CUSTOMERS

BV: 100 CP: 02

ACCEPTANCE CRITERIA: Vendor navigates to 'Banner Ads' in the dashboard and clicks 'Post New Ad'. Vendor uploads a 30-second poster ad image and selects start date and city. The system allows maximum 2 active ads per vendor per 30-day period. The ad is submitted for Admin approval before going live. Approved ads are displayed in rotating slots across all pages for the selected city (round-robin, every 30 seconds). Vendors can view ad performance in the Ad Analytics section: impressions, clicks, status, expiry date.

User Story No: 27 Tasks: 2 Priority: MEDIUM

AS A VENDOR I WANT TO ADD BUSINESS HOURS TO MY PROFILE SO THAT USERS KNOW WHEN I AM AVAILABLE

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can set Opening and Closing Time for Operating their Products/Services. System will deduct 1 SP for this feature. Business hours are displayed on vendor profile.

User Story No: 28 Tasks: 2 Priority: LOW

AS A VENDOR I WANT TO UPLOAD A COMPANY LOGO SO THAT MY PROFILE LOOKS PROFESSIONAL

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can set logo image to Portal System will deduct 1 SP for this feature. Logo displayed on vendor profile and listings.

User Story No: 29 Tasks: 2 Priority: HIGH

AS A VENDOR I WANT TO RECEIVE ALERTS WHEN SP WALLET IS LOW SO THAT I CAN TOP UP IN TIME

BV: 200 CP: 03

ACCEPTANCE CRITERIA: System sends notification when SP balance is less than 10 SP. Vendor can top up via QR Code, Debit Card, Credit Card, Net banking.

User Story No: 30 Tasks: 2 Priority: MEDIUM

AS A VENDOR I WANT TO SCHEDULE DISCOUNT OFFERS SO THAT PROMOTIONS RUN AUTOMATICALLY

BV: 200 CP: 03

ACCEPTANCE CRITERIA: Vendor can set discount offer timeframe i.e. Start Date and End Date. System auto-activates and deactivate offers.

10 USER STORIES FOR SUPER ADMIN:

| User Story No: 31 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO MANAGE USER ACCOUNTS SO THAT I CAN SUSPEND OR REACTIVATE THEM |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin views all the users. Admin can suspend or reactivate vendors or users. |  |  |

| User Story No: 32 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO MANAGE EVENT REQUESTS SO THAT ONLY GENUINE EVENTS ARE PUBLISHED |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin can view all the requests i.e. approved or pending. Admin can approve/reject event requests. |  |  |

| User Story No: 33 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO SET SP PRICING RULES SO THAT THE PLATFORM MAINTAINS CONSISTENCY |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin dashboard allows updating SP cost for features. Admin can change apply immediately across system. |  |  |

| User Story No: 34 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO VIEW SYSTEM LOGS SO THAT I CAN AUDIT ACTIVITIES |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin dashboard shows logs of user and vendor activities. Admin can download log in different types of files i.e. Excel/PDF. |  |  |

| User Story No: 35 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO MONITOR FRAUDULENT ACTIVITY SO THAT I CAN BLOCK SUSPICIOUS VENDORS |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin can show flagged listings by users. Admin can suspend vendors account with “fraudulent” remark |  |  |

| User Story No: 36 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO REVIEW AND APPROVE OR REJECT VENDOR LISTINGS SO THAT ONLY GENUINE AND APPROPRIATE PRODUCTS/SERVICES ARE VISIBLE TO USERS |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin views the list of pending product/service listings in the Admin dashboard. Admin reviews listing details, images, and description. Admin clicks Approve to make the listing live or Reject with a remark/reason. Vendor receives an email/notification with the decision and reason (if rejected). |  |  |

| User Story No: 37 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO GENERATE MONTHLY REPORTS SO THAT I CAN MONITOR PLATFORM PERFORMANCE |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin can generate reports on vendors, listings, enquiries and coupons. Reports can be downloaded in Excel and PDF. |  |  |

| User Story No: 38 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO APPROVE OR REJECT USER REVIEWS SO THAT ONLY GENUINE FEEDBACK IS VISIBLE |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin can show all pending reviews. Admin can Approve or Reject all the user reviews. |  |  |

| User Story No: 39 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO MANAGE BANNER AD SLOTS SO THAT ADS ROTATE FAIRLY |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin dashboard shows active ads per city. Admin can adjust rotation frequently. |  |  |

| User Story No: 40 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A SUPER ADMIN I WANT TO RESET PASSWORD FOR VENDOR SO THAT VENDOR CAN LOGIN |  |  |
| BV: 500 CP: 02 |  |  |
| ACCEPTANCE CRITERIA: Admin can reset password on behalf of vendor after successful authentication. Vendor can login again with temporary password. |  |  |

| Question 3 – What is an Epic? Write 2 Epics – 5 Marks | Explain what an Epic is in Agile-Scrum. How are Epics different from User Stories? Write 2 Epics for the Sattva Times project with their Business Value and Complexity Points. |
| --- | --- |

Answer 3:  An Epic is a large, complex user requirement that cannot be completed in a single sprint or single user story. It is broken down into multiple smaller user stories so that it can be worked by developer and completed within sprint.

| EPIC | USER STORY |
| --- | --- |
| It is Large. It has vast requirements | It is small. It has specific requirements |
| It spans multiple sprints | It completes in one sprint |
| It broken into multiple user stories | It cannot be broken into small parts |
| We can call it Big Umbrella Requirement | We can call it Small Slice of functionality under that umbrella |
| Provides a big-picture view of functionality or business need. | Helps the team deliver incremental value quickly. |

2 Epics for Sattva Times:

EPIC 1: Vendor Services Epic

BV: 1000 and Complexity Point: 10

It includes vendor registration, vendor login, list product/services, discount and boost search ranking

EPIC 2: Community Engagement Epic

BV: 500 and Complexity Point: 12

It includes general user browsing, send enquiries, redeem discount, participate in local event

| Question 4 – Difference between BV and CP – 2 Marks | What is the difference between Business Value (BV) and Complexity Points (CP) in Scrum? |
| --- | --- |

Answer 4:

| Business Value (BV) | Complexity Points (CP) |
| --- | --- |
| It denotes the Beneficial to Business/Users. | It denotes Effort required by developers to complete the user story. |
| It is taken care by Product Owner | It is taken care by Scrum Team |
| High Business Value means High Value to Business/User | High Complexity Points means More complex to complete |
| It is helpful in Prioritization | It is helpful in Workload/Forecast |

| Question 5 – Explain about Sprint – 5 Marks | Explain what a Sprint is in Scrum. Sprint Duration: 2 Weeks – Your Sprint Value: Scrum is a subunit of a sprint. Scrum Duration: 1 Day – Your Scrum Value: Define and explain: - PBI – Product Backlog Item - Task – Unit of work done by 1 Developer in 1 Scrum - WIP – Work In Progress Show the Sprint Backlog table (PBI ¦ Tasks ¦ WIP ¦ Done) and explain how it is used during a Sprint for the Sattva Times project. |
| --- | --- |

Answer 5: Scrum has 5 events or ceremonies i.e. Sprint, Sprint Planning, Daily Scrum (meeting), Sprint Review and Sprint Retrospective.

Sprint: A Sprint is a fixed time-boxed iteration (It span from 2 to 4 week). The Scrum Team works on Sprint Backlog items to complete the selected items from the Sprint Backlog.

Sprint Planning: All Developers connect on a call so that they can decide what backlog items will be delivered.

Daily Scrum (Meeting): It is a 15 minutes meeting with all developers so that scrum master has an update on user story progress. They also try to resolve an issue, if any developer is facing. Scrum Team generally share 3 updates:

What did they do yesterday that helped the team meet the Sprint Goal?

What will they do today to help the team meet the Sprint Goal?

Do they see any impediments that prevent me or the team from meeting the Sprint Goal?

Sprint Review: After complete the Sprint (2 or 4 week). Scrum Team connected with Stakeholder, other stakeholders as well along with Product Owner to show the Progress/Increment. Stakeholder shared feedbacks, if any.

Sprint Retrospective: After completing the Sprint, the Scrum Team connected and discussed what went well and what should be improve in upcoming sprints. Team can learn all the past lessons from sprint and avoid those mistakes.

Sprint Duration: 2 Weeks – Your Sprint Value: 2 Week (Scrum is a subunit of a sprint.)

Scrum Duration: 1 Day – Your Scrum Value: The Daily progress.

PBI (Product Backlog Item): All the features/requirements that needs to developed. All these features should come under Product Backlog.

Task: Small unit of work assigned to a developer.

WIP (Work in Progress): Tasks currently being worked on.

Done: Completed tasks meeting Definition of Done.

| Product Backlog Item | Tasks | Work in Progress | Done |
| --- | --- | --- | --- |
| 10 | 20 | 05 | 15 |

| Question 6 – Explain Product Backlog and Sprint Backlog – 5 Marks | Explain the Product Backlog and the Sprint Backlog in detail. |
| --- | --- |

Answer 6 :- Scrum has 3 events i.e. Product Backlog, Sprint Backlog and Increment.

Product Backlog:

It has list of all the features/requirements that needs to be developed in an application.

It includes all features, enhancements, bug fixes, etc.

It is a list of everything the product needs.

It is created/maintained by the Product Owner.

Sprint Backlog:

It is a subset of product backlog items selected for a sprint.

It includes the work which will be completed within that sprint.

It is list of chosen items from product list

It is owned by the Scrum Team.

| Question 7 – What is an Impediments Log? Write 2 Impediments – 5 Marks | Explain what an Impediments Log is in Scrum and how it is managed by the Scrum Master. Write 2 real impediments that the Sattva Times Scrum team might face during development. |
| --- | --- |

Answer 7:  An Impediments Log tracks obstacles that block team progress. Impediment log ensure that impediments are identified, assigned and resolved quickly so that Scrum Team can complete their work on time.

Impediments Log is managed by the Scrum Master. Scrum Master collect all the impediments raised in Daily Scrum. Document them in Log. Work with stakeholder to resolve those, Blockers. Update the Scrum Team on resolution.

Examples for Sattva Times:

- Vendor payment gateway integration failure.

Vendor activation requires SP wallet deduction; the payment API is not working.

Scrum Master escalate this issue to external vendor and track fix in the impediment log.

- Admin Dashboard Performance Issue

Super Admin cannot approve listings quickly due to slow dashboard loading.

Scrum Master coordinates with developers to optimize queries and monitors until resolved.

# Sprint 1 – Full Sprint Execution

Sprint 1 – Sprint Planning Meeting

Start Time: 10:00 AM End Time: 12:00 PM Duration: 2 hrs Participants: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Discussion Points: Discussed sprint velocity, BV of user stories, team capacity, sprint duration, and stakeholder expectations for Sattva Times. User Stories Selected: 10 (MVP) (MVP)

## Sprint Backlog – Sprint 1:

| PBI | Tasks | WIP | Done |
| --- | --- | --- | --- |
| 10 | 20 | 0 | 10 |

Below tasks are assigned to each developer for Sprint 1:-

Developer 1:  Registration form UI.

Developer 2: Email verification logic.

Developer 3: Vendor activation payment flow.

Developer 4: Listing form backend.

Developer 5: Boost listing SP deduction.

Developer 6: Enquiry messaging workflow.

Developer 7: Admin approval dashboard.

Developer 8: Discount store unlock logic.

Prepare Tasks from PBI for Sprint 1. How many Scrum sprints will we have in this sprint? Allocate Tasks to Developers.

Scrum 1

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 2

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 3

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 4

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Repeat the same activities for all remaining Scrums in Sprint 1.

Scrum 5

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 6

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 7

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 8

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 9

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Scrum 10

Start Time: 10:00 AM End Time: 10:15 AM Duration: 15 Minutes Participant and Task Selected: Scrum Master: Arjun Mehta ¦ Product Owner: Akash Kumar ¦ Scrum Developers: Dev 1–8 Scrum Meeting – Daily Stand-up (answer 3 questions): - What task did you work on in this scrum? - What task will you work on in the next scrum? - Any challenges/impediments? When will you complete the user story?

Sprint 1 – Closing Activities

From the Done state of the Sprint Backlog, we will create a Product Increment and deliver it to the client. What is the Product Increment we have made at the end of Sprint 1? (Example: Vendor Registration, Vendor Activation, Add Listing, and User Registration are all functional and ready for client review.) Write your answer here: The Team has delivered the following features that are functional and ready for client review:- - General User Registration - Vendor Activation - List Product/ Service

Sprint Retrospective Meeting: Only the Scrum Developers participate and discuss challenges faced and lessons learnt. These lessons will be used in the next Sprint Planning Meeting.

Write the Sprint Retrospective notes for Sprint 1 here: (Challenges faced, lessons learnt, what to do differently in Sprint 2)

Sprint Review Meeting: All Stakeholders participate — Scrum Developers, Product Owner, Scrum Master, Client (Mr Ram), and 3rd party reviewers.

We as a team, Write the Sprint Review outcomes here: (Velocity achieved, user stories demonstrated, client feedback, items moved back to Product Backlog)

| Question 8 – Explain Velocity of the Team – 1 Mark | What is Velocity in Scrum? |
| --- | --- |

Answer 8: Velocity is the process through which we can measure of work i.e. how much is completed by the team in a sprint. It is usually expressed in story points. It is helpful in forecasting future capacity.

| Question 9 – Draw Sprint Burndown and Product Burndown Charts – 3 Marks | Draw and explain both charts using the Jira tool for the Sattva Times project. |
| --- | --- |

Answer:

Sprint Burndown Chart: A Sprint Burndown Chart shows how much work remains in the sprint, day by day. It helps the Scrum Team see whether they’re on track to meet the Sprint Goal..

Axes:

- X-axis = Sprint days (Day 1 → Day 10).

- Y-axis = Remaining story points (20 → 0).

Sattva Times Example:

- Day 1: 20 story points.

- Day 7: 6 story points left.

- Day 10: 0 story points → Sprint Goal Achieved

Burndown = Daily progress within the sprint.

Product Burndown Chart: A Product Burndown Chart shows how much work remains in the entire product backlog across all sprints.

- Axes:

  - X-axis = Sprint numbers (Sprint 1, Sprint 2, Sprint 3…).

  - Y-axis = Story points (0 → 25).

- How it looks:

  - Blue bars = Committed work.

  - Green bars = Completed work.

- Sattva Times Example:

  - Sprint 1: Committed 20, Completed 18.

  - Sprint 2 & 3: Placeholder values (to be filled after execution).

| Question 10 – Explain Product Grooming – 2 Marks | What is Product Grooming (Backlog Refinement) in Scrum? |
| --- | --- |

Answer 10:

Backlog Refinement is the process of reviewing, prioritizing, and updating backlog items to ensure clarity and readiness for upcoming sprints. It is a regular session where the Product Owner and Scrum team review all the Product Backlog items so that they keep them ready for next sprints. It always held during the Sprint, it is ongoing activity that usually happens during the sprint itself.

| Question 11 – Explain the Roles of Scrum Master and Product Owner – 3 Marks | Explain the roles and responsibilities of the Scrum Master and the Product Owner in Scrum. |
| --- | --- |

Answer 11:

| Scrum Master | Product Owner |
| --- | --- |
| The Scrum Master is the facilitator and coach of the Scrum process. | The Product Owner is the voice of the customer and business. |
| The Scrum Master ensure the team follows Agile principles and Scrum practices correctly. | The Product Owner defines the product vision and ensure the team builds features that deliver maximum value. |
| The Scrum Master organizes and moderates Scrum ceremonies (Sprint Planning, Daily Scrum, Sprint Review, Retrospective) | The Product Owner clearly communicates the long-term goals and direction of the product. |
| The Scrum Master guides the team and stakeholders in understanding Agile values and Scrum practices. | The Product Owner creates, prioritizes and refines the Product Backlog items (PBIs). |
| The Scrum Master help the developers to removes obstacles that block their progress. | The Product Owner acts as a bridge between stakeholders and the development team. |
| The Scrum Master focuses on the process work. | The Product Owner focuses on the product work. |

| Question 12 – Explain all Meetings Conducted in a Scrum Project – 8 Marks | Explain all the Scrum ceremonies/meetings conducted during the Sattva Times project: |
| --- | --- |

Answer 12:-  There are 5 Scrum ceremonies i.e. Sprint, Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective. All these ceremonies align the alignment, transparency, feedback and continuous improvement.

- The Sprint

  - It is timeboxed where all work happens. (usually 2 to 4 week)

  - It contains other scrum ceremonies i.e. planning, daily scrums, review, and retrospective.

  - Example: Sprint 1 produced a working vendor onboarding module as the increment.

- Sprint Planning

  - Mandatory Audience- Developers + Scrum Master+ Product Owner.

  - It happens at the start of each sprint.

  - Team selects Product Backlog Items (PBIs) and defines the Sprint Goal.

  - Example (Sattva Times): Deciding to deliver vendor registration and activation in Sprint 1.

- Daily Scrum (Stand-up)

  - Mandatory Audience- Developers + Scrum Master.

  - 15-minute daily meeting.

  - Developers answer 3 questions: What did I do yesterday? What will I do today? Any impediments?

  - Example: A developer reports progress on the vendor listing form and mentions a blocker in payment integration.

- Sprint Review

  - Mandatory Audience- Developers + Scrum Master+ Product Owner + Stakeholders

  - It happens at the end of the sprint with stakeholders. 2 Hrs for 2 week sprint

  - Team demonstrates the product increment and gathers feedback.

  - Example: Showing vendor registration and coupon redemption features to Mr. Ram (CEO) and other stakeholders.

- Sprint Retrospective

  - Mandatory Audience- Developers + Scrum Master+

  - Internal team meeting after the Sprint Review.

  - Developers reflect on challenges, lessons learned, and improvements for the next sprint.

  - Example: Team decides to improve test automation for faster validation in Next Sprint.

| Question 13 – Explain Sprint Size and Scrum Size – 2 Marks | What is Sprint Size and Scrum Size in Scrum? |
| --- | --- |

Answer 13:-

Sprint Size:- Sprint size denotes the entire sprint cycle. It usually fixed between 1 to 4 weeks (generally 2 week). It is very useful to measure how long the team has to deliver a potentially shippable product increment.

Scrum Size:- Scrum size denotes the single scrum (daily scrum) meeting within the sprint. It generally work on 3 questions (Yesterday work, today work, blocker if any).

| Question 14 – Explain DOR and DOD – 2 Marks | Explain the Definition of Ready (DOR) and Definition of Done (DOD) in Scrum. |
| --- | --- |

Answer 14:-

Definition of Ready: A checklist that ensures a backlog item is ready to be picked up by the team in a sprint. It denotes readiness of the work. It ensures clarity before work start. It is also known as Ready to Start. For DoR, the user story is clearly written and Acceptance Criteria are defined.

Definition of Done: A checklist that ensures a backlog item is completed and meets quality standards. It denotes completeness of the work. It ensures quality before work is delivered. It is also known as Fully Finished. For DoD, the code is developed and testing passed and accepted by Product Owner.

| Question 15 – Explain Prioritization Techniques and MVP – 3 Marks | Explain the following prioritization techniques used in Scrum and relate each to the Sattva Times project: |
| --- | --- |

Answer 15:- Prioritization Techniques:-

MoSCoW is a way to decide which requirements are most important in a project. It helps the team and stakeholders agree on what must be delivered first and what can wait.

- M = Must have- These are essential features. Without them, the product won’t work.

- S = Should have- These are Important features, but not critical for the first release.

- C = Could have-   These are Nice-to-have features if time and resources allow.

- W = Won’t have (this time)- Features agreed to be left out for now.

For Sattva Times Project

Must have:- Vendor Registration (most essential)

Should have:- Discount store and coupon redemption

Could have:- Local event participation

Won’t have:- category wise dashboard/visualization for vendors

| Question 16 – Difference between Business Analyst and Product Owner – 3 Marks | Explain the key differences between a Business Analyst (BA) and a Product Owner (PO) in a Scrum project. |
| --- | --- |

Answer 16:-

| Business Analyst (BA) | Product Owner (PO) |
| --- | --- |
| BA focuses on Requirement gathering, documentation and stakeholder analysis | PO focuses on Product vision, backlog prioritization and maximising business value |
| BA is responsible for requirement gathering with the help of Elicitation techniques i.e. Interview, workshops, etc | PO defines the product vision and share the vision to the developers |
| BA create documents i.e. BRD, FRD, SRS | PO own and manage the Product Backlog |
| BA create model process using UML Diagrams (FlowChart, Prototypes, etc) | PO prioritize items based on Business Values |
| BA acts as a bridge between business stakeholders and technical team. | PO collaborate with stakeholder and development team |

| Question 17 – Prepare a Sample Resume of a 3-Year Experienced Product Owner – 3 Marks | Prepare a sample resume for a Product Owner with 3 years of experience. |
| --- | --- |

Akash Kumar- 3 year Product Owner.docx

Akash Kumar

📍 Greater Noida, Uttar Pradesh, India |📧 akashket@gmail.com |📞 +91-8285867484

Professional Summary

Results-driven Product Owner with 3 years of experience in Agile and Scrum environments, specializing in digital transformation and process optimization. Skilled in translating complex business needs into actionable user stories, prioritizing product backlogs, and collaborating with cross-functional teams to deliver high-value solutions. Adept at stakeholder management, sprint planning, and ensuring alignment between product vision and customer expectations. Strong background in requirements engineering, KPI reporting, and workflow optimization with proven success at FIS Global.

Core Competencies

- Product Backlog Management & Prioritization

- User Story Creation & Acceptance Criteria

- Stakeholder Management & Communication

- Agile / Scrum Facilitation & Sprint Planning

- Requirements Analysis & Gap Analysis

- Regulatory Compliance (VISA/Mastercard)

- Tools: Jira, Confluence, MS Visio, Axure RP, Balsamiq

Professional Experience

Product Owner / Lead Business Analyst – Digital Transformation

FIS Global Pvt. Ltd. | Jul 2021 – Present

- Translated business requirements into prioritized product backlogs for digital transformation initiatives.

- Partnered with stakeholders to define product vision, negotiate priorities, and ensure delivery of high-value increments.

- Facilitated Scrum ceremonies across multiple Agile teams, ensuring adherence to Agile principles.

- Delivered KPI dashboards and performance reports to support leadership decision-making.

- Coached teams on Agile mindset, fostering accountability and collaborative problem-solving.

Associate Product Owner / Senior Business Analyst – Digital Transformation

FIS Global Pvt. Ltd. | Nov 2019 – Jun 2021

- Served as liaison between commercial stakeholders and digital teams for modernization of Electronic Benefit Transfer (EBT) systems.

- Defined user stories, acceptance criteria, and backlog items to improve system performance.

- Applied SQL, Excel, and Power BI to extract insights and support product decisions.

- Conducted gap analysis and produced technical documentation to support actionable solutions.

Key Project

EBT Modernization – FIS Global

- Led requirements engineering, process mapping, and compliance efforts for large-scale modernization.

- Delivered measurable improvements through automation, reporting, and regulatory alignment.

- Acted as stakeholder liaison, ensuring product backlog clarity and sprint goal achievement.

Education

- Master of Computer Application (Data Science) – Lovely Professional University, Punjab (2024) – 78.50%

- Bachelor of Arts – D.B.R.A University, Agra (2017) – 59.00%

- Diploma in Engineering – Technical Board, Lucknow (2012) – 81.02%

- Higher Secondary (Science) – U.P. Board (2013) – 78.20%

Certifications

- Business Analyst / IIBA Program – In Progress (CoEPD)

- Advanced Excel – Udemy

- Microsoft Power BI – Brillica Services

- Business Analytics Foundations – PW Skills

Achievements

- Multiple Certificates of Appreciation for Project Success (2022–2024)

- Recognized for effective stakeholder communication and sprint planning efficiency.