Waterfall Model Documents

Waterfall Project1 – Part -1/2 – 100 Marks - Pass 60 % Instructions to follow:

- Copy paste (either image, diagram or text) is not entertained. If done, the document will not be

evaluated.

- After submission of the answers of this exam, you should be prepared to attend viva and justify your answers in the exams. If in Viva, participant is NOT justifying the answers, Viva will be repeated until Candidates justify 60% correctness.

- Mentor calls are scheduled only if the participant have submitted their task at least for one time. (should apply their knowledge in this task first)

- For attempting the exams participant should be thorough on the topics using their references.

- Please format the document properly (Always have a question no., question and answer).

- Have a consistent format (Font name: Arial/ Calibri -Font size 12, Font Color: Black).

- Answers should be elaborated in detail (not as per the allotted marks).

- Please focus on learning and applying the knowledge as this knowledge will be helpful in contributing at your BA job.

- In the evaluation, students must answer all questions and should be able to justify at least 60% content and correctness of each answer.

Part 1/2 Evaluation

Document 1- Business case document template Document 2: BA Strategy

Document 3- Functional Specifications

Document4- Requirement Traceability Matrix

Document 5- BRD Template

Document 1- Business case document template

  - Why is this project initiated?

This project is initiated to reduce real-estate and operating costs after COVID-19 by moving to a hybrid work model.

This project optimize seating capacity (target ~700 seats) while still supporting townhalls and collaboration.

This project will eliminate manual seat booking and provide a digital, user-friendly booking system for employees.

  - What are the current problems?

Current problem areas are listed below:

a) Overcapacity and excess leased office space.

b) Misaligned lease contracts with consolidation timelines.

c) Complex moves across floors/buildings with assets and teams.

d) Occasional high-demand days exceeding reduced seating capacity.

e) Inaccurate space and asset inventory.

f) Lack of flexible seating for townhalls/events.

g) Risk of overlooking local labor, safety, or data-protection rules.

  - With this project how many problems could be solved?

Directly solved:

- Manual seat booking → replaced by automated app.

- Inaccurate inventory → corrected via digital booking and check-in data.

- Townhall/event seating → managed through flexible reservations.

- Overcapacity → controlled by verified occupancy data and analytics.

Partially addressed:

- Lease misalignment and operational move management (supported by utilization data but also depend on external contracts).

- Compliance risks (technology helps, but requires organizational oversight).

  - What are the resources required?

Human Resources:

a) Project Manager (1)

b) Business Analyst (1)

c) Database Admin (1)

d) Developers (5)

e) Testers (1–2)

Other Resources:

a) Hardware: Dedicated servers, backup systems.

b) Software: Database tools, Java IDEs, email parsing tools.

c) Network: High-speed internet, VPN, secure gateways.

Budget: ~₹60 lakh.

Timeline: 4–5 months.

  - How much organizational change is required to adopt this technology?

Employees must shift from manual booking to app-based booking. Managers must adapt to role-based approvals and quotas. Facilities team must rely on dashboards and analytics instead of manual tracking.

Change management (training, communication, adoption campaigns) will be essential to reach >70% usage target.

  - Time frame to recover ROI?

a) ROI recovery depends on lease cost savings and operational efficiency gains.

b) Since the project aims to reduce leased square feet validated by 3-month utilization data, ROI could begin to show within 6–12 months after rollout.

c) Faster adoption (>70% employees using app) will accelerate ROI by reducing wasted space and improving utilization reporting.

  - How to identify Stakeholders?

To identify stakeholders in a project like FIS Workspace seat-booking application, you need to look at who is affected, who has influence, and who provides input or resources. Here’s a simple step-by-step approach:

Internal: Project Manager, Business Analyst, Developers, Testers, DB Admin, Employees, Managers, Facilities team, Leadership.

Document 2: BA Strategy

BA will follow below mentioned Approach Strategy:-

1. Elicitation Techniques

- Use Questionnaires, Interviews, Workshops, Brainstorming, Observation to gather requirements.

- Benchmark against similar applications (e.g., BookMyShow, bus/train seat booking apps).

- Document both functional and non-functional requirements.

2. Stakeholder Analysis (RACI/ILS)

- Identify stakeholders: Project Sponsor, Leadership, Employees, Facilities Team, IT Team, Vendors.

- Apply RACI Matrix:

  - Responsible → Developers, Testers, BA.

  - Accountable → Project Manager.

  - Consulted → Facilities, HR, IT Security.

  - Informed → Employees, Leadership.

- Use Interest–Level–Support (ILS) to gauge stakeholder influence and support.

3. Documentation

- BRD (Business Requirement Document) – Business needs mentioned in BRD.

- FRD (Functional Requirement Document) – Features and Functions mentioned in FRD.

- SRS (Software Requirement Specification) – All technical requirements are listed in SRS.

- Use Cases, UML Diagrams, Flowcharts – It improves clarity about project.

- RTM (Requirement Traceability Matrix) – It is used for tracking the requirement progress.

4. Sign-off Process

- Share draft documents with stakeholders

- Conduct walkthrough meetings

- Collect feedback and update documents

- Obtain formal sign-off from Project Sponsor/Client before moving to design/development

5. Client Approvals

- Use structured approval forms (email or portal)

- Ensure managerial and leadership approval for scope changes

- Maintain version control of documents

6. Communication Channels

- Daily stand-ups (Scrum)

- Weekly status reports to stakeholders

- Email updates + dashboards for leadership

- Collaboration tools (Teams & JIRA).

7. Handling Change Requests

- Log change request in Change Request Form (CRF).

- Analyze impact on scope, cost, timeline for changes

- Get approval from Project Sponsor before implementation of change request

- Update RTM and documents accordingly.

8. Progress Updates

- Share weekly progress reports (planned vs actual).

- Conduct review meetings with stakeholders.

9. UAT & Project Acceptance

- Prepare UAT Test Cases aligned with requirements.

- Facilitate UAT with client representatives.

- Obtain Client Project Acceptance Form sign-off to confirm delivery.

Document 3- Functional Specifications

| Project name | FIS Workspace – Seat Booking Application |
| --- | --- |
| Customer name | Fidelity Information Services (FIS) India |
| Project Version | Version 1.0 |
| Project Sponsor | FIS Leadership / Facilities & Operations Head |
| Project Manager | Assigned Project Manager: Anant Keskar |
| Project Initiation date | 01 July 2026 |

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to do workspace operations | High |
| FR0002 | Role Management | System must support role-based access (Admin, Manager, Employee) | Medium |
| FR0003 | Multi-Factor Auth | Users must authenticate with RSA for secure access | Medium |
| FR0004 | Password Reset | Users should be able to reset forgotten passwords | Low |
| FR0005 | Audit Trail | System must log all login/logout activities | Low |
| FR0006 | Seat Search | Users can search seats by floor, seat number or building | High |
| FR0007 | Real-Time Availability | System must show real-time seat availability | High |
| FR0008 | Booking | User can book seats for specific dates as well as time | High |
| FR0009 | Cancel/Reschedule | User can cancel or reschedule booking | Medium |
| FR0010 | Group Booking | Manager can book multiple seats together | Low |
| FR0011 | Booking Confirmation | System must send booking confirmation via email/SMS | Medium |
| FR0012 | Floor Map Integration | Seat booking must integrate with floor maps | Medium |
| FR0013 | Meeting Room Booking | Users can book meeting rooms | High |
| FR0014 | Asset Allocation | System must allow allocation of laptops/docking stations | Low |
| FR0015 | Resource Dashboard | Admins can view resource utilization dashboards | Medium |
| FR0016 | Inventory Management | Workspace assets must be tracked and managed | Low |
| FR0017 | Occupancy Analytics | Admin dashboard must show occupancy analytics | Medium |
| FR0018 | Personal Dashboard | Employees can view their bookings and history | Low |
| FR0019 | Heatmap Visualization | System must provide heatmap of workspace usage | Low |
| FR0020 | Report Export | Reports can be exported in PDF/Excel formats | Low |
| FR0021 | KPI Tracking | System must track KPIs like seat utilization % | Low |
| FR0022 | Calendar Sync | Bookings must sync with Outlook/Google Calendar | Medium |
| FR0023 | HRMS Integration | System must integrate with HRMS for employee data | Low |
| FR0024 | Payroll Integration | Seat-based allowances must integrate with payroll | Low |
| FR0025 | IoT Sensor Integration | System must integrate with IoT sensors for occupancy | Low |
| FR0026 | Visitor Management | Integration with visitor management system | Low |
| FR0027 | Approval Workflow | Manager approval required for special seat requests | Medium |
| FR0028 | Recurring Booking | Users can set recurring bookings | Low |
| FR0029 | Conflict Resolution | System must handle booking conflicts with escalation | Low |
| FR0030 | Notifications | Users must receive notifications for pending approvals | Medium |
| FR0031 | SLA Tracking | System must track SLA timelines for approvals | Low |
| FR0032 | GDPR Compliance | System must comply with GDPR data handling | High |
| FR0033 | Data Encryption | All booking and user data must be encrypted | High |
| FR0034 | Data Visibility Control | Role-based restrictions on data visibility | Medium |
| FR0035 | Legal Compliance | System must comply with local labor laws | Medium |
| FR0036 | Secure API | All API communication must use HTTPS/OAuth | High |
| FR0037 | Concurrent Users | System must support 5,000 concurrent users | Medium |
| FR0038 | Response Time | Booking confirmation must occur within 2 seconds | Medium |
| FR0039 | System Uptime | System must maintain 99.9% uptime | High |
| FR0040 | Backup & Recovery | Daily backup of booking and user data | High |

Non-Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| NFR001 | Performance | System must process bookings and show availability within 2 seconds | High |
| NFR002 | Scalability | System should support growth up to 10,000 users without performance issues | High |
| NFR003 | Availability | System must maintain 99.9% uptime to ensure continuous access | High |
| NFR004 | Security | All data must be encrypted (in transit and at rest) and use secure login methods | High |
| NFR005 | Compliance | System must follow GDPR and local labor laws for data handling | High |
| NFR006 | Reliability | Daily backups and recovery processes must ensure no data loss | High |
| NFR007 | Usability | Mobile app (Android/iOS) must have a simple, user-friendly interface | Medium |
| NFR008 | Maintainability | System should allow easy updates, patches, and bug fixes without downtime | Medium |
| NFR009 | Compatibility | Must integrate smoothly with HRMS, payroll, calendars, and visitor systems | Medium |
| NFR010 | Capacity | System must handle 5,000 concurrent users without errors or slowdowns | High |

s

Document 4- Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | Development | Testing | UAT |
| --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User should be able to login to the application to do workspace operations | Done | Done | Done | Done |
| FR0002 | Role Management | System must support role-based access (Admin, Manager, Employee) | Done | Done | Done | Done |
| FR0003 | Multi-Factor Auth | Users must authenticate with RSA for secure access | Done | Done | Done | Done |
| FR0004 | Password Reset | Users should be able to reset forgotten passwords | Done | Done | Done | Done |
| FR0005 | Audit Trail | System must log all login/logout activities | Done | Done | Done | Done |
| FR0006 | Seat Search | Users can search seats by floor, seat number or building | Done | Done | Done | Done |
| FR0007 | Real-Time Availability | System must show real-time seat availability | Done | Done | Done | Done |
| FR0008 | Booking | User can book seats for specific dates as well as time | Done | Done | Done | Done |
| FR0009 | Cancel/Reschedule | User can cancel or reschedule booking | Done | Done | Done | Done |
| FR0010 | Group Booking | Manager can book multiple seats together | Done | Done | Done | Done |
| FR0011 | Booking Confirmation | System must send booking confirmation via email/SMS | Done | Done | Done | Done |
| FR0012 | Floor Map Integration | Seat booking must integrate with floor maps | Done | Done | Done | Done |
| FR0013 | Meeting Room Booking | Users can book meeting rooms | Done | Done | Done | Done |
| FR0014 | Asset Allocation | System must allow allocation of laptops/docking stations | Done | Done | Done | Done |
| FR0015 | Resource Dashboard | Admins can view resource utilization dashboards | Done | Done | Done | Done |
| FR0016 | Inventory Management | Workspace assets must be tracked and managed | Done | Done | Done | Done |
| FR0017 | Occupancy Analytics | Admin dashboard must show occupancy analytics | Done | Pending | Pending | Pending |
| FR0018 | Personal Dashboard | Employees can view their bookings and history | Done | Pending | Pending | Pending |
| FR0019 | Heatmap Visualization | System must provide heatmap of workspace usage | Done | Pending | Pending | Pending |
| FR0020 | Report Export | Reports can be exported in PDF/Excel formats | Done | Pending | Pending | Pending |
| FR0021 | KPI Tracking | System must track KPIs like seat utilization % | Done | Done | Pending | Pending |
| FR0022 | Calendar Sync | Bookings must sync with Outlook/Google Calendar | Done | Pending | Pending | Pending |
| FR0023 | HRMS Integration | System must integrate with HRMS for employee data | Done | Pending | Pending | Pending |
| FR0024 | Payroll Integration | Seat-based allowances must integrate with payroll | Done | Pending | Pending | Pending |
| FR0025 | IoT Sensor Integration | System must integrate with IoT sensors for occupancy | Done | In Progress | Pending | Pending |
| FR0026 | Visitor Management | Integration with visitor management system | Done | Pending | Pending | Pending |
| FR0027 | Approval Workflow | Manager approval required for special seat requests | Done | Pending | Pending | Pending |
| FR0028 | Recurring Booking | Users can set recurring bookings | Done | Pending | Pending | Pending |
| FR0029 | Conflict Resolution | System must handle booking conflicts with escalation | Done | Pending | Pending | Pending |
| FR0030 | Notifications | Users must receive notifications for pending approvals | Done | Pending | Pending | Pending |
| FR0031 | SLA Tracking | System must track SLA timelines for approvals | Done | Pending | Pending | Pending |
| FR0032 | GDPR Compliance | System must comply with GDPR data handling | Done | Pending | Pending | Pending |
| FR0033 | Data Encryption | All booking and user data must be encrypted | Done | Pending | Pending | Pending |
| FR0034 | Data Visibility Control | Role-based restrictions on data visibility | Done | Pending | Pending | Pending |
| FR0035 | Legal Compliance | System must comply with local labor laws | Done | Pending | Pending | Pending |
| FR0036 | Secure API | All API communication must use HTTPS/OAuth | Done | Pending | Pending | Pending |
| FR0037 | Concurrent Users | System must support 5,000 concurrent users | Done | Pending | Pending | Pending |
| FR0038 | Response Time | Booking confirmation must occur within 2 seconds | Done | Pending | Pending | Pending |
| FR0039 | System Uptime | System must maintain 99.9% uptime | Done | Pending | Pending | Pending |
| FR0040 | Backup & Recovery | Daily backup of booking and user data | Done | Pending | Pending | Pending |
| NFR001 | Performance | System must process bookings and show availability within 2 seconds | Pending | Pending | Pending | Pending |
| NFR002 | Scalability | System should support growth up to 10,000 users without performance issues | Pending | Pending | Pending | Pending |
| NFR003 | Availability | System must maintain 99.9% uptime to ensure continuous access | Pending | Pending | Pending | Pending |
| NFR004 | Security | All data must be encrypted (in transit and at rest) and use secure login methods | Pending | Pending | Pending | Pending |
| NFR005 | Compliance | System must follow GDPR and local labor laws for data handling | Pending | Pending | Pending | Pending |
| NFR006 | Reliability | Daily backups and recovery processes must ensure no data loss | Pending | Pending | Pending | Pending |
| NFR007 | Usability | Mobile app (Android/iOS) must have a simple, user-friendly interface | Pending | Pending | Pending | Pending |
| NFR008 | Maintainability | System should allow easy updates, patches, and bug fixes without downtime | Pending | Pending | Pending | Pending |
| NFR009 | Compatibility | Must integrate smoothly with HRMS, payroll, calendars, and visitor systems | Pending | Pending | Pending | Pending |
| NFR010 | Capacity | System must handle 5,000 concurrent users without errors or slowdowns | Pending | Pending | Pending | Pending |

Document 5- BRD Template

Business Requirement Document (BRD) for FIS Workspace

Project ID: FISworkspace_BRD_V1.0_.docx

Version 1.0

Prepared by: Akash Kumar

Contents

- Document Revisions	8

- Approvals	8

- RASCI Chart for This Document	8

Codes Used in RASCI Chart	9

RASCI Chart	9

- Introduction	9

  - Business Goals	9

  - Business Objectives	9

  - Business Rules	10

  - Background	10

  - Project Objective	10

  - Project Scope	10

    - In Scope Functionality	10

    - Out Scope Functionality	10

- Assumptions	10

- Constraints	10

- Risks	10

Technological Risks	11

Skills Risks	11

Political Risks	11

Business Risks	11

Requirements Risks	11

Other Risks	11

- Business Process Overview	11

  - Legacy System (AS-IS)	11

  - Proposed Recommendations (TO-BE)	11

- Business Requirements	11

- Appendices	12

  - List of Acronyms	12

  - Glossary of Terms	12

  - Related Documents	12

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 01/07/2026 | 1.0 | Initial Draft |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Swapna Patnaik | Director, Facility |  |  |
| Business Owner | Arun Malik | Head of Operations |  |  |
| Project Manager | Amit Upadhyay | IT Project Manager |  |  |
| System Architect | Udhaya Kumar | Lead System Architect |  |  |
| Development Lead | Sandeep Jemine | Senior Software Engineer |  |  |
| User Experience Lead | Pooja Kumari | UX Design Lead |  |  |
| Quality Lead | Naveen Kumar | Testing Engineer |  |  |
| Content Lead | Ashok Kumar | Technical Content Specialist |  |  |

- RACI Chart for This Document

The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for Responsible, Accountable, Consulted, and Informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project.

The following describes the full list of codes used in the table.

Codes Used in RACI Chart

| * | Authorize | Has ultimate signing authority for any changes to the document. |
| --- | --- | --- |
| R | Responsible | Responsible for creating this document |
| A | Accountable | Accountable for accuracy of this document (for example, the project manager) |
| S | Supports | Provides supporting services in the production of this document |
| C | Consulted | Provides input (such as an interviewee). |
| I | Informed | Must be informed of any changes. |

RACI Chart

| Role | Name | Title | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- | --- | --- |
| Project Sponsor | Swapna Patnaik | Director, Facility |  | A | C | I |
| Business Owner | Arun Malik | Head of Operations |  | A | C | I |
| Project Manager | Amit Upadhyay | IT Project Manager | R | A | C | I |
| System Architect | Udhaya Kumar | Lead System Architect | R |  | C | I |
| Development Lead | Sandeep Jemine | SeniorSoftware Engineer | R |  | C | I |
| User Experience Lead | Pooja Kumari | UX Design Lead | R |  | C | I |
| Quality Lead | Naveen Kumar | Testing Engineer | R |  | C | I |
| Content Lead | Ashok Kumar | TechnicalContent Specialist | R |  | C | I |

- Introduction

  - Business Goals

FIS is aiming to modernize workspace management, improve employee satisfaction, and optimize operational efficiency while ensuring compliance and scalability.

Need: The need for FIS Workspace is to modernize workspace management, support hybrid work models, improve employee satisfaction, and enable cost-efficient, compliant, and scalable operations. Without such a system, organizations risk inefficiency, wasted resources, and poor employee engagement.

  - Business Objectives

To provide an IT solution for workspace management through a mobile application (Android and iOS) with the following functionalities:

- Secure Login & Authentication – Role-based access for employees, managers, and admins.

- Seat & Room Booking – Real-time booking of seats, meeting rooms, and resources.

- Approval Workflow – Automated manager/admin approvals for special requests.

  - Recurring & Group Bookings – Options for repeated or team-based reservations.

- Integration – Sync with HRMS, payroll, calendars, and visitor management systems.

- Notifications – Email/SMS alerts for booking confirmations, approvals, and cancellations.

- Dashboards & Reports – Analytics on occupancy, usage trends, and exportable reports.

- IoT Sensor Integration – Real-time occupancy tracking and floor maps.

- Data Privacy & Compliance – GDPR compliance, encryption, and daily backups.

FIS Workspace- Seat Booking Application

4.3 Business Rules

This section lists the organization’s policies, procedures, and rules that guide how the proposed system should work. These rules ensure consistency, compliance, and smooth operations.

Organizational Policies

- Data Privacy Policy – All employee information must be protected according to GDPR and local labor laws.

- Access Control Policy – Role-based access must be enforced (Admin, Manager, Employee).

- Backup Policy – Daily backups must be maintained to prevent data loss.

- Security Policy – Encryption must be used for sensitive data and secure login must be mandatory.

Procedures

- Booking Procedure – Employees must book seats/rooms through the system, not via email or phone.

- Approval Procedure – Special requests (group bookings, resource allocation) must go through manager/admin approval.

- Cancellation Procedure – Employees must cancel bookings in the system to free up resources.

- Reporting Procedure – Managers must generate occupancy and usage reports monthly for review.

Rules & Regulations

- No Double Booking – The system must prevent overlapping bookings for the same seat/room.

- Time-bound Approvals – Approvals must be completed within SLA timelines.

- Compliance with Labor Laws – The system must not track employee activity beyond legal limits.

- Visitor Rules – Visitors must be registered in the system before entry.

- Usage Rules – Employees must use booked resources responsibly and report any issues.

  - Background

The project was proposed to solve problems in the legacy system where seat and meeting room bookings were handled manually through emails, phone calls, or spreadsheets. This process often led to double bookings, wasted time, poor space utilization, and lack of reliable reports. Managers struggled to plan hybrid work and optimize office layouts due to missing analytics.

The new system was initiated to address these issues by introducing automation, real-time occupancy tracking, and integration with HRMS and calendars. The expected benefits include improved efficiency, reduced costs, better employee experience, compliance with data privacy laws, and stronger decision-making through dashboards and analytics.

  - Project Objective

The overall goal of this project is to develop a centralized workspace management system that automates seat and meeting room bookings, improves resource utilization, and provides managers with real-time analytics. The product will allow employees to book seats and rooms easily, reduce conflicts, and streamline approvals through automated workflows.

It aligns with business objectives by increasing efficiency, reducing operational costs, enhancing employee satisfaction, and supporting hybrid work planning. The system will integrate with HRMS, payroll, calendars, and visitor management tools to ensure smooth interaction with existing organizational systems.

4.6 Project Scope

FIS is building a smart, centralized platform that helps employees and managers manage office space, resources, and bookings more efficiently, while giving the organization better control, insights, and compliance.

    - In Scope Functionality

- Secure login and authentication for all employees.

- Role-based access control (Admin, Manager, Employee).

- Seat booking with real-time availability.

- Meeting room booking with equipment options.

- Cancel or reschedule bookings easily.

- Group bookings for teams.

- Booking confirmations via email/SMS.

- Floor map integration to visualize seats.

- Notifications for approvals and bookings.

- Scalability to support thousands of users.

- Fast response times (booking within 2 seconds).

- High system uptime (99.9%).

- Daily backups and disaster recovery.

    - Out Scope Functionality

- Advanced AI features such as predictive seat allocation or smart recommendations.

- Employee attendance tracking (not part of workspace booking).

- Cafeteria/food ordering system.

- Transport or shuttle booking.

- Gamification features (points, rewards for bookings).

- Offline booking support (system requires internet access).

- Employee training modules.

- Budget/financial forecasting tools.

5. Assumptions

- All employees will have internet access to use the system.

- Users will have basic computer skills to log in and book seats/resources.

- Employees will use their official FIS credentials for login.

- Email services are available for confirmations.

- The system will be used only by FIS employees and authorized staff.

- The organization will provide hardware and network support for smooth functioning.

6. Constraints

- Maximum support is limited to 5,000 concurrent users.

- Booking confirmation must happen within 2 seconds, which restricts design choices.

- The system must maintain 99.9% uptime, requiring strong infrastructure.

- Only FIS employees and authorized staff can use the system; external users are excluded.

- Daily backups are required, but real-time backup is not in scope.

- The system will run on the organization’s existing IT infrastructure; no new hardware procurement is planned.

- Budget and timeline are fixed, so advanced features (AI, gamification, mobile apps) are excluded.

- Offline access is not supported; the system requires internet connectivity.

- User interface design will follow standard templates; no custom branding for multiple organizations.

7. Risks

A risk is something that could affect the success or failure of a project. Analyze risks regularly as the project progresses. While you may not be able to avoid every risk, you can limit each risk’s impact on the project by preparing for it beforehand. For each risk, you’ll note the likelihood of its occurrence, the cost to the project if it does occur, and the strategy for handling the risk. Strategies include the following:

- Avoid: Do something to eliminate the risk.

- Mitigate: Do something to reduce damage if risk materializes.

- Transfer: Pass the risk up or out to another entity.

- Accept: Do nothing about the risk. Accept the consequences.

Technological Risks

System Performance Issues: The application may slow down or crash if too many users (more than 5,000) try to log in or book seats at the same time.

Compatibility Problems: The system might not work properly across all browsers, operating systems, or devices.

Data Security Risks: If encryption or role-based access controls fail, sensitive employee data could be exposed.

Scalability Challenges: As the organization grows, the system may struggle to handle larger volumes of users and data without upgrades.

Skills Risks

One of the risks in this project is the possibility of not having staff with the right skills and expertise. The system requires knowledge of new technologies such as IoT sensors, real-time dashboards, secure API integrations, and compliance with GDPR. If the organization cannot find or retain skilled developers, system architects, or testers, the project may face delays or quality issues.

There is also a risk that managers and employees may not be trained enough to use the system effectively, which could reduce adoption. In addition, specialized roles like UX designers, data analysts, and security experts are critical, and a shortage of these skills could affect usability, reporting accuracy, and data protection.

Political Risks

Political forces can also affect the success of this project. Changes in government policies, labor laws, or data protection regulations could require modifications to the system, increasing cost and effort.

For example, stricter rules around employee privacy or workplace monitoring may limit how occupancy data can be collected and used. Shifts in government priorities or funding could reduce support for digital transformation projects, delaying implementation. Additionally, political instability or sudden changes in leadership within the organization could affect decision-making, approvals, or budget allocation. International regulations may also impact the project if employees or offices are located in multiple countries, requiring compliance with different legal frameworks.

Business Risks

If the project is canceled, the organization will continue facing inefficiencies in managing seats, meeting rooms, and resources. Employees will rely on manual methods like emails, phone calls, or spreadsheets, which often cause booking conflicts, wasted time, and frustration. Without a centralized system, space utilization will remain poor, leading to higher operational costs and unused office resources. Managers will not have access to dashboards or analytics, making it difficult to plan for hybrid work or optimize office layouts. In addition, the organization may lose its competitive edge compared to others that adopt modern workspace solutions, which could affect reputation and talent retention. Overall, canceling the project would mean missed opportunities for efficiency, cost savings, compliance, and employee engagement.

Requirements Risks

There is always a chance that some requirements have not been correctly described or fully captured. If this happens, the system may not meet the actual needs of employees or managers. Areas most likely to have been incorrectly captured include:

- Seat Booking Rules – details like recurring bookings, group bookings, or cancellation policies may not be clear.

- Meeting Room Features – requirements for equipment (projectors, whiteboards, video conferencing) may be incomplete.

- Analytics & Dashboards – the exact reports and data visualizations managers need may not be fully specified.

- User Experience – expectations for ease of use, speed, and interface design may differ among stakeholders.

Other Risks

Apart from the technological, skills, political, business, and requirements risks already discussed, there are some additional risks that could affect the project:

- Training Risks – employees may not receive enough training, leading to poor adoption and misuse of the system.

- Communication Risks – lack of clear communication between project teams, stakeholders, and end-users could cause misunderstandings.

- Cultural Risks – employees may resist change due to habits or workplace culture, slowing down adoption.

- Testing Risks – incomplete or rushed testing could leave bugs in the system, affecting reliability.

- Dependency Risks – the project depends on existing IT infrastructure; if servers or networks fail, the system will be impacted.

- Legal Risks – unexpected changes in workplace or data laws could require costly modifications.

  - Business Process Overview

The overall process flow of the FIS Workspace project can be described in clear phases:

Login & Authentication

- Employees and managers log in using their official FIS credentials.

- Role-based access ensures that admins, managers, and employees see only the features relevant to them.

Booking Phase

- Employees search for available seats or meeting rooms.

- They select the desired resource, confirm the booking, and receive a notification (email/SMS).

- Options include single, group, recurring, or special bookings.

Approval Phase

- For special requests (like group bookings or resource allocation), managers or admins review and approve/reject.

Usage & Resource Management

- Employees use the booked workspace or resource.

Monitoring & Reporting

- Dashboards provide occupancy analytics, usage trends, and heatmaps.

- Reports can be exported in PDF/Excel formats for management review.

Integration & Notifications

- Bookings sync with calendars (Outlook/Google).

- Notifications keep employees updated on approvals, cancellations, or changes.

Backup & Compliance

- Daily backups ensure data safety.

- The system complies with GDPR and local labour laws to protect employee information.

  - Legacy System (AS-IS)

In the current (legacy) system, workspace booking and resource management are handled manually. Employees usually book seats or meeting rooms through emails, phone calls, or by directly contacting the admin staff. There is no centralized platform, which often leads to double bookings, delays, and confusion. Managers approve requests manually, and records are maintained in spreadsheets or paper files. Reports and analytics are not automated, so tracking occupancy or resource usage is time-consuming and inaccurate.

  - Proposed Recommendations (TO-BE)

The proposed system will replace the manual, error free legacy process with a centralized, automated workspace management platform. Employees will log in securely using their official credentials and book seats, meeting rooms, or resources directly through the system. Real-time availability will be shown, reducing double bookings and confusion. Special requests will go through automated approval workflows, ensuring faster decisions and SLA compliance.

Giving managers accurate data on workspace usage. Dashboards and analytics will provide insights into trends, helping optimize office layouts and resource allocation. Notifications via email or SMS will keep employees updated about bookings, approvals, or changes.

By automating booking, approvals, and reporting, the new system will save time, reduce costs, improve employee satisfaction, and provide management with powerful tools for planning and decision-making.

  - Business Requirements

The business requirements are the specific needs and expectations gathered from stakeholders. To make them easy to read and track, they are grouped by priority and area of functionality.

| High Priority Requirement | Medium Priority Requirement | Low Priority Requirement |
| --- | --- | --- |
| Secure Login & Authentication | Recurring Bookings | Customization |
| Seat & Room Booking | Group Bookings | Visitor Management |
| Approval Workflow | Data Backup | Export Options |
| Integration | Complaince |  |
| Notification |  |  |
| Dashboard & Reports |  |  |

  - Appendices

The appendices provide supporting information, references, and materials that make the project documentation more complete and easier to understand.

Glossary of Terms

- AS-IS – Current state of the process (legacy system).

- TO-BE – Future state of the process (proposed system).

- Use Case References

- UC-01: Seat Booking

- UC-02: Meeting Room Booking

- UC-03: Approval Workflow

- UC-04: Dashboard & Reporting

- UC-05: Integration with HRMS/Calendar

Requirement Traceability Matrix (RTM)

A table mapping each business requirement to design, development, and testing activities. (Example: Requirement → Design Document → Test Case → Status)

Sample Reports & Forms

- Seat Occupancy Report (Excel/PDF format)

- Meeting Room Utilization Report

- UAT Acceptance Form

Stakeholder List

- Employees (end users)

- Managers/Admins (approvers)

- IT Team (system support)

References

- Business Requirement Document (BRD)

- Functional Requirement Document (FRD)

- System Requirement Specification (SRS)

- Risk Analysis Document

10.1 List of Acronyms

This section provides the abbreviations used in the project and their full forms for easy reference.

| Acronym | Full Form |
| --- | --- |
| AS-IS | Current State (Legacy System) |
| TO-BE | Future State (Proposed System) |
| BRD | Business Requirement Document |
| FRD | Functional Requirement Document |
| SRS | System Requirement Specification |
| UAT | User Acceptance Testing |
| API | Application Programming Interface |
| ROI | Return on Investment |
| RTM | Requirement Traceability Matrix |
| SMS | Short Message Service |
| PDF | Portable Document Format |
| UC | Use Case |

10.2 Glossary of Terms

This glossary explains the key terms used in the project so that all readers can easily understand them.

| Term | Meaning |
| --- | --- |
| AS-IS | The current state of the process (legacy/manual system). |
| TO-BE | The future state of the process (proposed automated system). |
| BRD | Business Requirement Document – outlines business needs and goals. |
| FRD | Functional Requirement Document – details system functions and features. |
| SRS | System Requirement Specification – technical requirements for the system. |
| SLA | Service Level Agreement – defines timelines and service commitments. |
| IoT | Internet of Things – devices/sensors used for tracking occupancy. |
| GDPR | General Data Protection Regulation – European law for data privacy. |
| HRMS | Human Resource Management System – software for managing employee data. |
| UAT | User Acceptance Testing – testing by end-users to validate the system. |
| API | Application Programming Interface – allows systems to connect and share data. |
| ROI | Return on Investment – measures the benefit gained compared to cost. |
| RTM | Requirement Traceability Matrix – maps requirements to design, development, and testing. |
| UC | Use Case – a scenario describing how a user interacts with the system. |
| Dashboard | A visual panel showing key data, analytics, and reports. |
| Occupancy Analytics | Data showing how seats, rooms, and resources are being used. |
| Approval Workflow | The process of managers/admins reviewing and approving requests. |
| Backup | Copy of data stored to prevent loss in case of system failure. |

10.3 Related Document

This section lists other documents that are connected to or support this project. These references help ensure consistency and provide additional details for stakeholders.

📌 Key Related Documents

- Business Requirement Document (BRD) – Defines the business needs and objectives.

- Functional Requirement Document (FRD) – Describes the system’s functional features.

- System Requirement Specification (SRS) – Provides technical specifications for development.

- Risk Analysis Document – Identifies risks and mitigation strategies.

- Use Case Documentation – Explains user interactions with the system.

- Requirement Traceability Matrix (RTM) – Maps requirements to design, development, and testing.

- Project Plan / Gantt Chart – Outlines timelines, milestones, and responsibilities.

- Feasibility Study – Evaluates technical, financial, and operational feasibility.

- Stakeholder Analysis Document – Identifies stakeholders and their roles.

- Change Management Plan – Explains how changes will be handled during the project.

- Testing Strategy / UAT Plan- It shows Testing or User Acceptance Testing Plan.